Excellent. At this point, I think we should stop expanding the documentation and start creating the actual assets your team will use to build Sangoe. The goal is to move from "documents" to "deliverables."

Based on your vision, I would manage Sangoe like a product company from Day 1.

# My Proposal: Sangoe Product Development Program

Instead of asking, "What document comes next?", we'll create the project in this order.

# PHASE 1 – Product Foundation (100% Complete)

- ✅ Product Vision

- ✅ Platform Architecture

- ✅ Sangoe Desk Architecture

- ✅ Ticket Engine

- ✅ Business Rules

- ✅ Technical Architecture

Done.

# PHASE 2 – Product Design (Next)

This is where I recommend investing your time.

## Deliverable 1

# Sangoe Design System (SDS)

This becomes the design language for every Sangoe module.

Contents:

- Color System

- Typography

- Iconography

- Grid System

- Spacing Rules

- Button Library

- Form Library

- Data Grid

- Cards

- Dashboard Widgets

- Navigation

- Timeline

- AI Components

- Ticket Components

- Knowledge Components

- Charts

- Mobile Rules

- Accessibility

This should contain 120–150 reusable UI components.

## Deliverable 2

# Figma Component Library

Not screen designs.

A reusable component library.

Example:

Foundation

├── Colors

├── Typography

├── Icons

Navigation

├── Sidebar

├── Topbar

├── Breadcrumb

Forms

├── Input

├── Select

├── Lookup

├── Rich Text

├── Upload

Tables

├── Universal Data Grid

AI

├── AI Assistant

├── AI Suggestions

├── AI Summary

Helpdesk

├── Ticket Card

├── SLA Badge

├── Conversation Bubble

├── Customer Card

├── Knowledge Card

Every future screen uses these.

# PHASE 3 – Engineering

Now developers begin.

### Week 1

Platform Skeleton

### Week 2

Authentication

### Week 3

RBAC

### Week 4

Master Data Engine

### Week 5

Universal Components

### Week 6

Ticket Engine

# PHASE 4 – UI Design

Only now.

Start designing screens.

Order:

Dashboard

↓

Ticket List

↓

Ticket Workspace

↓

Knowledge

↓

Reports

↓

Settings

# PHASE 5 – Backend

Database

↓

Services

↓

Events

↓

API

↓

Notifications

↓

Workflow

↓

Search

# PHASE 6 – Frontend

Vue

↓

Components

↓

Pages

↓

Integration

# PHASE 7 – QA

Testing

Performance

Security

Regression

# PHASE 8 – Beta

Pilot customers

Feedback

Improve

# PHASE 9 – SaaS Launch

Marketplace

AI

Plugins

# 🚀 What I Recommend We Build Together

If I were your Chief Product Officer and Solution Architect, I would build these 12 assets before scaling development:

| Priority | Deliverable | Audience |
| --- | --- | --- |
| ⭐⭐⭐⭐⭐ | Sangoe Design System | UI/UX + Frontend |
| ⭐⭐⭐⭐⭐ | Figma Component Library | Designers |
| ⭐⭐⭐⭐⭐ | Database Schema | Backend |
| ⭐⭐⭐⭐⭐ | OpenAPI Specification | Frontend + Backend |
| ⭐⭐⭐⭐ | Laravel Platform Skeleton | Backend |
| ⭐⭐⭐⭐ | Git Repository Structure | Engineering |
| ⭐⭐⭐⭐ | Coding Standards | Developers |
| ⭐⭐⭐⭐ | Sprint Backlog | Scrum Team |
| ⭐⭐⭐ | QA Test Library | QA |
| ⭐⭐⭐ | User Manual | Customers |
| ⭐⭐⭐ | Admin Manual | Administrators |
| ⭐⭐ | Marketing Website Content | Sales & Marketing |

# My Strongest Recommendation

At this stage, do not spend another month writing documentation.

Instead, build real project assets in this order:

### Step 1

Sangoe Design System (Figma-ready)

↓

### Step 2

Database Schema (PostgreSQL)

↓

### Step 3

OpenAPI Specification (Swagger/OpenAPI)

↓

### Step 4

Laravel Project Skeleton

↓

### Step 5

GitHub Project with Epics, Features, User Stories, and Sprint Boards

## The Next Task I Recommend

The highest ROI activity now is not another Word document.

It is creating the Sangoe Design System (SDS) with:

- Component inventory

- Design tokens (colors, spacing, typography)

- Universal Data Grid specification

- Ticket Workspace component

- Dashboard widget library

- Form controls

- AI interaction components

- Responsive behavior

That single deliverable will guide your UI/UX designers, frontend developers, backend developers, and QA team simultaneously and will be reused across every future Sangoe module.

From this point onward, I recommend we switch from "writing documentation" to "building implementation assets." That's the transition that will move Sangoe from a concept into a world-class software product.